## Slide 1
TruNorth
A children's social-emotional-learning adventure
Team kickoff — who works on what, how we build, and how we work together
Demo: July 25 · Crum Auditorium · 3-minute judge showcase
Notes: Welcome. This deck is our shared map. North star: one unforgettable scene on July 25.

## Slide 2
Who we are — 9 people, one studio
Everyone has a real lane..
Madhu
Producer / Integrator
Cut-line, demo, sequencing, unblocking
Jose & Danial
Engine & Runtime
Loads a scene & plays it — the spine
Ermoni
Companion & Safety Proxy
The AI brain + safety. Holds the API key
Gaby
UI, Reward & Parent
Every screen the child & parent see
Danial & Jessica
Content Pipeline & QA
Authors scene configs; the CI gate
Nay
Assets & Red-team QA
Art integration; tries to break it
Vandy
SEL Content Owner
Approves every emotion & line. Critical path
Tudi
Art & Character Lead
Characters, look, judge story
Notes: Eight people, four kinds of work. The two non-developers are owners. Vandy starts day one.

## Slide 3
How it all fits together
Four streams of work feed one game. See the whole plan before the details.
SCRIPTS
words → scene config JSON. The story & emotions.
CHARACTERS
Leonardo.AI → PNG sprites. Pip, Robin, the child avatar.
SCENES
Leonardo.AI → background + prop PNGs. The world, in layers.
COMPANION
The proxy + safety stack → the AI that talks to the child.
▼ ▼ ▼ ▼
THE ENGINE stacks the layers, plays the script, asks the companion, shows the reward.
▼
A child plays one gentle, safe scene
Notes: This is the mental model for the whole team. Four streams feed the game: scripts (the Vandy’s words as config), characters (AI sprites), scenes (AI backgrounds + props in layers), and the companion (the safety proxy). Dev 1's engine stacks it all together. Everyone's work plugs into one of these four streams — find yours, and you know how you fit.

## Slide 4
The three developers — split by seam, not feature
Each owns one folder. They work at the same time without colliding.
Jose & Danial
Engine & Runtime
/src/engine
Scene loader + state machine
Movement, decision points, tap-handler
Save / resume (localStorage)
Reads emotions & lines FROM config
Ermoni
Companion & Safety
/src/proxy
Serverless proxy — holds the API key
Full safety stack + scoring
Demo mode (offline canned lines)
The riskiest lane → strongest dev
Gaby
UI, Reward & Parent
/src/ui
The aspect-ratio stage (build FIRST)
7 golden-path screens
Meters & reward animations
Onboarding, parent gate, co-play
The seam: Dev 1 ↔ Dev 3 agree on the scene-config shape; Dev 2 owns the proxy request/response. Lock those two interfaces in week 1.
Notes: Split by architectural seam. Only coordination they need is two interfaces, agreed week one.

## Slide 5
What each developer builds — in detail
Concrete deliverables per lane. This is what they hand Claude Code, folder by folder.
Jose & Danial
Engine
/src/engine
Scene loader: read a /content JSON, validate, hand it to the runtime
State machine: explore → decision → companion → consequence → reward
Tap-handler truth table + interaction lock (pivotLockMs)
Diegetic progress path (stepping-stones) · save & resume in localStorage
Ermoni
Proxy & Safety
/src/proxy
One serverless endpoint — the ONLY code holding the API key
Safety stack: input filter → contract → structured output → output filter → fallback
Scoring (band + skill + confidence) · ≤120-char line measure-and-split
DEMO_MODE: serve canned lines from the bundle with ZERO network calls
Gaby
UI & Parent
/src/ui
The aspect-ratio-locked stage FIRST — everything renders inside it
7 golden-path screens (explore, choice, bubble, consequence, meter, error, transparency)
Reward juice under the stimulation budget (meters, Kindness Sparks)
Onboarding (+ strength seed), parent gate, watch / co-play mode
Each dev runs their own Claude Code session scoped to their folder — starter prompts are in the Technical Addendum.
Notes: Detailed version. Dev 1 builds the spine that plays a scene. Dev 2 the brain and safety — riskiest lane. Dev 3 everything seen, starting with the aspect-ratio stage. Each gets a scoped Claude Code prompt.

## Slide 6
The scripts & configs we need to write
Four kinds of content files. All live under /content. All edited & approved as data — never code.
Scene scripts
/content/scenes/*.json
One file per scene: the companion's prompt, the choices, each option's line + score + world reaction.
Emotional arcs
inside each scene
childStateEntering/Exiting, companionStance per band, recoveryCadence. The FEELING layer —writes this BEFORE the lines.
Demo bundle
showcase.bundle.json
Frozen, hand-authored, offline. Exact lines for every branch a judge might pick. This is what runs on stage — zero risk.
The schema
scene.schema.json
The contract every scene must satisfy. CI checks each file against it, so a broken scene is caught before it ships.
Rule for every line: strength-mirroring is past-tense & situational — "I saw you do that," never "you always…"
Notes: Four content types, all data. Scene scripts hold choices and lines. Emotional arcs hold the feeling — written first. Demo bundle is the frozen offline stage safety net. Schema is the contract CI enforces. Start with ONE scene authored completely, then copy its shape.

## Slide 7
Building the characters (Pixar-style, mostly AI)
The hard part isn't one cute character — it's the SAME character across every expression.
1 · Lock the art bible
One style sentence used on EVERY image. Soft 3D, warm palette, big eyes.
2 · Generate a hero frame
One clean front view per character in Leonardo.AI. Iterate til right.
3 · Lock it as a reference
Then generate the 3 expressions: idle · warm · concerned — face stays identical.
4 · Pose + export PNGs
Kneeling, leaning. Transparent backgrounds.
Tool: Leonardo.AI
Free tier to validate → one paid month (~$12–30) to make all ~24 images → cancel. The PNGs live in the repo forever. Not an always-on subscription.
Notes: Skill is consistency. Leonardo is a one-month faucet, not a standing subscription. Original characters only.

## Slide 8
How we construct the scenes — layers, not paintings
A scene isn't one image. It's stacked layers, back to front. That's what makes it feel alive.
4 · EFFECTS
worry-cloud, sparkles, light
Dev 3 in-engine
3 · CHARACTERS
Pip · Robin · child avatar
Leonardo PNGs
2 · PROPS
ladder · door · bench (each its own PNG)
Leonardo PNGs
1 · BACKGROUND
lake · sky · trees (the 'set')
Leonardo, 1 wide image
The child walks ACROSS this stack ↑
Why separate props?
If the script touches it (the ladder Robin fears), it's its own PNG — so the story can point to it and it can react. Baked into the background, it's just scenery.
Same tool as characters: Leonardo.AI. Backgrounds are easier — no consistency needed.
For July 25: build ONE scene's world. 1 background + 2 props + your characters. A day or two — not a mountain.
Notes: The worry about scenes melts when you see them as layers, not one painting. Background is one wide image. Props — anything the script touches — are separate PNGs so they can react. Characters sit on top. Effects are the engine's job. Same Leonardo tool throughout. And for the demo you build exactly ONE scene's world: one background, two props, the characters you're already making. Layers are also what make it feel alive — the worry-cloud shrinks, the grass blooms.

## Slide 9
How we work — one repo, small PRs, one approval
One shared GitHub repo. Folders are the lanes. Vandy approves content; a lead approves code.
Branch
Work on your own branch:
deDoctv1/... · studentA/...
→
Commit
Small changes, often.
Never push to main directly.
→
Pull Request
Open a PR. One reviewer:
Vandy=content, lead=code.
→
Merge
Approved → merges to main.
main is always demo-able.
The one hard security rule
The Anthropic API key lives in a git-ignored .env (local) and a GitHub secret (CI). Only the proxy reads it. Never commit it, never paste it in Slack. A key in Git is a key leaked to the world.
Notes: Simple Git: one repo, folders are lanes, own branch, small PRs, one approval. The API key never goes into Git or Slack.

## Slide 10
How we start — first two weeks
Don't open Claude Code first. Plan, then build one scene end-to-end.
DAY 1
Set up the rails
Madhu creates the repo, adds 8 people, protects main
Dev 1 commits the folder scaffold + .gitignore
API key stored as a GitHub secret (shared via password mgr)
WEEK 1
Three planning artifacts (unblock everyone)
Wireframe the 6 golden-path screens
Character bible + 4 hero frames
Scene schema + showcase scene authored
signs off the showcase script (start sensitive themes now)
WEEK 2
Vertical slice = ONE scene, end to end
Runtime plays it · proxy + safety + demo mode offline
6 screens wired · scene validated in CI · first red-team pass
Milestone: the showcase scene runs offline on the demo machine
North star: one unforgettable scene that never breaks on stage beats two half-working chapters.
Notes: Order matters: rails, three planning artifacts, then ONE scene end to end before breadth. Once that slice runs offline, the demo can't fully fail.