# TruNorth — Technical Specification

Document type: Engineering implementation guide
Derived from: TruNorth Master Spec.md (Draft v2)
Audience: Full-stack developers, technical leads, DevOps, QA
Owner: Madhusudhan Chillara (Dallas AI · Summer 2026 Cohort)
Status: Draft v1 — build-ready technical companion to the product spec

## Table of contents

- Executive summary

- Architecture overview

- Technology stack

- Repository & project structure

- Frontend: scene engine & runtime

- Screen, viewport & layout configuration

- Asset pipeline & image configuration

- Character system

- Content & scene data model

- Game state & progression

- AI companion & serverless proxy

- Persistence layer

- Parent gate & trust surfaces

- Audio & feedback systems

- Demo mode & stage readiness

- Security, privacy & compliance

- Testing & quality assurance

- DevOps, CI/CD & deployment

- Performance budgets

- Accessibility implementation

- MVP vs EXT scope matrix

- Implementation phases

- Open engineering decisions

## 1. Executive summary

TruNorth is a web-based, choice-driven narrative adventure for children ages 5–15. Technically, it is not a game-engine product. It is a content-driven scene-graph state machine rendered in the browser with a custom lightweight runtime, an AI companion proxied server-side, and a frozen illustrated asset pipeline.

### 1.1 What engineers build

| Layer | Responsibility |
| --- | --- |
| Scene runtime | Load scenes from JSON/YAML, render 16:9 letterboxed viewport, handle Tier A/B movement, decision points, consequences |
| Companion proxy | Serverless API holding Claude credentials; five-layer safety stack; structured JSON responses |
| Progress store | Single ProgressStore interface; local (MVP) and remote (EXT) implementations |
| Asset system | Manifest-driven sprites, backgrounds, FX; expression-state swapping; progressive preload |
| Parent surfaces | Child-resistant gate, trust screen, watch/co-play mode |

### 1.2 Non-negotiable technical constraints (from product spec)

- No game engine (Phaser, Unity, Godot ruled out).

- No API keys in the browser — all Claude calls via serverless proxy.

- No open-ended chat — typed input scoped to active decisionPointId.

- Demo mode must run fully offline with zero network dependency.

- MVP platform: desktop, laptop, Chromebook with physical keyboard (touch deferred).

- Safety stack is build-blocking — movement (Tier B) yields to safety if schedule conflicts.

## 2. Architecture overview

### 2.1 High-level system diagram

flowchart TB
    subgraph Client["Browser Client"]
        UI[UI Shell & HUD]
        Engine[Scene Engine]
        Renderer[16:9 Renderer]
        Input[Input Controller]
        Audio[Audio Manager]
        Store[(ProgressStore)]
        DemoBundle[(Demo Bundle)]
    end

    subgraph Serverless["Serverless Edge"]
        Proxy[Companion API]
        Safety[Safety Pipeline]
        Auth[Parent Auth - EXT]
    end

    subgraph External["External Services"]
        Claude[Anthropic Claude API]
        DB[(PostgreSQL - EXT)]
        CDN[Static Asset CDN]
    end

    UI --> Engine
    Engine --> Renderer
    Engine --> Input
    Engine --> Audio
    Engine --> Store
    Engine -->|live mode| Proxy
    Engine -->|demo mode| DemoBundle
    Proxy --> Safety --> Claude
    Proxy -->|EXT| DB
    Renderer --> CDN
    Auth --> DB

### 2.2 Core architectural pattern

Scene-graph state machine + single game state object.

Scene Graph (content)     Game State (runtime)        Render Loop
─────────────────────     ────────────────────        ───────────
Scene W1 ──► W2           currentSceneId              rAF @ 60fps
     │         │          meters, points              DOM/canvas layers
     │         ▼          companionLevel              bubble tracking
     └──► W3a/W3b         emotionalResidue            overlap checks
              │           eventLog[]
              ▼
            W4

Every transition mutates one canonical GameState object persisted through ProgressStore. Scenes reference assets and routing by ID — never by file path in content files.

### 2.3 Tier A / Tier B movement abstraction

Movement is a configurable layer, not woven through scene logic:

interface ChapterConfig {
  movementTier: 'A' | 'B';  // Tier B = keyboard + overlap; Tier A = click-to-trigger
}

Fallback from Tier B → Tier A is a chapter-level flag, not a rewrite.

## 3. Technology stack

The stack below balances the master spec’s vanilla, no-engine mandate with industrial full-stack standards: type safety, automated testing, schema validation, observability, and a clear path from MVP (local-only) to EXT (accounts + sync).

### 3.1 Recommended stack (MVP + growth path)

| Concern | Technology | Rationale |
| --- | --- | --- |
| Language | TypeScript 5.x | Type-safe scene schemas, rubric contracts, CI validation |
| Build tool | Vite 6.x | Fast HMR, asset bundling, env injection, static export for offline demo |
| Frontend framework | None (custom runtime) | Master spec: no game engine; scene engine is purpose-built. Use Web Components or plain modules for UI chrome only if needed |
| Rendering | DOM layers + optional Canvas 2D for particles | Spec: DOM + rAF movement loop; Canvas only for Bézier particle flight |
| Styling | CSS Modules or vanilla CSS with design tokens | Predictable theming for parent gate vs child UI |
| State management | Custom GameState + event bus | Single source of truth; no Redux overhead |
| Content validation | JSON Schema + Ajv | CI gate: scenes must validate including emotionalArc |
| Serverless runtime | Vercel Edge Functions or Netlify Functions | Spec-aligned; holds API keys server-side |
| AI | Anthropic Claude API (Haiku class default) | Fast, cost-effective in-character turns |
| MVP persistence | localStorage via LocalProgressStore | Offline-capable, no accounts |
| EXT database | PostgreSQL via Supabase or Neon | Managed, boring, auditable |
| EXT auth | Supabase Auth or Clerk (parent-only) | Industry-standard OAuth/email; child does not authenticate |
| EXT object storage | Supabase Storage or S3 + CloudFront | Asset CDN, optional user uploads (none for children) |
| CI/CD | GitHub Actions | Lint, schema validate, unit tests, E2E, red-team harness |
| E2E testing | Playwright | Keyboard movement, decision flows, demo mode offline |
| Unit/integration | Vitest | Scene routing, scoring, safety filters |
| Monitoring | Sentry (errors) + Vercel Analytics (non-PII) | Production observability; no child transcript logging |
| Secrets | Vercel/Netlify env vars | Never in repo or client bundle |

### 3.2 Explicitly excluded

| Technology | Reason |
| --- | --- |
| Unity / Phaser / Godot | Ruled out by product spec; wrong genre |
| React/Vue/Angular (full SPA) | Optional for parent dashboard only [EXT]; game runtime stays custom |
| WebSocket / real-time | No multiplayer; request/response companion only |
| Browser Speech API [MVP] | Privacy/COPPA; deferred to EXT with counsel gate |

### 3.3 Version pinning policy

- Pin major versions in package.json; use Dependabot for security patches.

- Lock Node.js to LTS (22.x) via .nvmrc.

- Document browser support matrix: Chrome 120+, Edge 120+, Safari 17+ (demo machine is single-browser).

## 4. Repository & project structure

trunorth/
├── .github/
│   └── workflows/
│       ├── ci.yml                 # lint, test, schema validate
│       └── deploy.yml             # Vercel/Netlify deploy
├── api/                           # Serverless functions
│   ├── companion/
│   │   └── route.ts               # POST /api/companion
│   ├── health/
│   │   └── route.ts
│   └── auth/                      # [EXT] parent auth routes
├── content/
│   ├── schema/
│   │   ├── scene.schema.json
│   │   ├── decision-point.schema.json
│   │   └── game-state.schema.json
│   ├── chapters/
│   │   ├── ch1/
│   │   │   └── *.scene.json
│   │   └── ch2/
│   ├── demo/
│   │   └── showcase.bundle.json   # Frozen canned responses
│   └── fallbacks/
│       └── companion-fallbacks.json
├── public/
│   └── assets/                    # Built/static assets (see §7)
├── scripts/
│   ├── validate-content.ts
│   ├── build-asset-manifest.ts
│   └── red-team-suite.ts
├── src/
│   ├── engine/
│   │   ├── SceneEngine.ts
│   │   ├── SceneGraph.ts
│   │   ├── DecisionResolver.ts
│   │   ├── MovementController.ts
│   │   ├── CollisionSystem.ts
│   │   └── EmotionalResidue.ts
│   ├── render/
│   │   ├── Viewport.ts            # 16:9 letterbox
│   │   ├── SceneRenderer.ts
│   │   ├── SpriteLayer.ts
│   │   ├── BubbleManager.ts
│   │   ├── ParticleSystem.ts      # Bézier meter juice
│   │   └── DiegeticPath.ts        # Stepping-stone progress
│   ├── ui/
│   │   ├── MeterHUD.ts
│   │   ├── ChoicePanel.ts
│   │   ├── TypedInput.ts
│   │   ├── ParentGate.ts
│   │   ├── OnboardingFlow.ts
│   │   └── CelebrationScreen.ts
│   ├── audio/
│   │   └── AudioManager.ts
│   ├── store/
│   │   ├── ProgressStore.ts       # Interface
│   │   ├── LocalProgressStore.ts
│   │   └── RemoteProgressStore.ts # [EXT]
│   ├── companion/
│   │   ├── CompanionClient.ts
│   │   └── DemoCompanionClient.ts
│   ├── safety/                    # Client-side pre/post display
│   │   └── OutputSanitizer.ts
│   ├── types/
│   └── main.ts
├── tests/
│   ├── unit/
│   ├── e2e/
│   └── red-team/
├── assets-src/                    # Source art before manifest build
│   └── manifest.yaml
├── vite.config.ts
├── tsconfig.json
└── README.md

## 5. Frontend: scene engine & runtime

### 5.1 Scene engine responsibilities

| Module | Responsibility |
| --- | --- |
| SceneEngine | Orchestrates load → explore → encounter → decide → consequence → route |
| SceneGraph | Resolves nextSceneId from consequence bands; bounded branching |
| DecisionResolver | Maps choice/typed input → scoreBand; updates meters; appends event log |
| MovementController | WASD/arrow keys; avatar position; idle animation |
| CollisionSystem | AABB overlap for triggers, NPCs, collectibles |
| EmotionalResidue | Per-character enum read/write from event log |

### 5.2 Main game loop

// Pseudocode — requestAnimationFrame loop
function gameLoop(timestamp: number) {
  if (!state.inputFrozen) {
    movementController.update(delta);
    collisionSystem.checkTriggers(avatar, scene.triggers);
    bubbleManager.trackSpeakers(); // pin bubbles to sprite anchors
  }
  sceneRenderer.render(state, scene);
  requestAnimationFrame(gameLoop);
}

### 5.3 Scene lifecycle states

stateDiagram-v2
    [*] --> Loading
    Loading --> Exploring: assets ready
    Exploring --> Encounter: trigger overlap / click
    Encounter --> Decision: prompt shown
    Decision --> AwaitingCompanion: choice submitted
    AwaitingCompanion --> Consequence: response validated
    Consequence --> Exploring: same scene continue
    Consequence --> Transitioning: next scene
    Transitioning --> Exploring: new scene loaded
    Exploring --> Paused: pause menu
    Exploring --> ParentGate: chapter complete

### 5.4 Input freeze during companion fetch

When CompanionClient.request() is in flight:

- Unmap movement and trigger listeners.

- Set avatar to idle animation.

- Show companion “thinking” overlay (in-character, not spinner).

- Release on resolve, fallback, or timeout.

This prevents ProgressStore race conditions (master spec §17B.9).

### 5.5 Dialogue system

| Feature | Implementation |
| --- | --- |
| Overhead bubbles | DOM elements anchored to sprite anchorPoint; flip below head near top edge |
| Progressive text | Char-by-char reveal; tap-to-complete state machine (§17B.6 truth table) |
| Bubble overflow | Server splits companionLine > 120 chars; client sequences click-through |
| Speaker sequencing | One active bubble at a time for Ch.1 |
| pivotLockMs | Configurable per decision point; default 2000ms at emotional pivots |

## 6. Screen, viewport & layout configuration

### 6.1 Canonical viewport

All game coordinates are relative to a fixed logical canvas:

| Property | Value |
| --- | --- |
| Aspect ratio | 16:9 (locked) |
| Logical resolution | 1920 × 1080 (authoring reference) |
| Scaling | transform: scale() to fit viewport; letterbox bars on non-16:9 |
| Coordinate system | Origin top-left; positions in logical px |
| Z-order layers | background → world FX → characters → avatar → bubbles → HUD → overlays |

/* Conceptual structure */
.game-viewport {
  aspect-ratio: 16 / 9;
  width: min(100vw, calc(100vh * 16 / 9));
  height: min(100vh, calc(100vw * 9 / 16));
  position: relative;
  overflow: hidden;
}
.letterbox-bar { background: #1a1a2e; }

### 6.2 Screen surfaces (MVP)

| Surface ID | Route / state | Primary layout |
| --- | --- | --- |
| onboarding.parent | First launch | Grown-up palette; age band + PIN setup |
| onboarding.companion | Child flow | Full-screen archetype picker + naming |
| onboarding.avatar | Child flow | Skin/hair grid; no text required |
| onboarding.strength | Child flow | Picture choices → baselineStrength |
| onboarding.movement | Tier B only | Non-textual mimic tutorial |
| game.scene | Active play | 16:9 world + quiet meter HUD |
| game.decision | Overlay on scene | Large choice cards / typed field |
| game.celebration | Chapter end | Full-screen high-saturation payoff |
| parent.gate | Between chapters | Distinct grown-up surface; PIN/math |
| parent.trust | Settings / first-run | Plain-language companion boundaries |
| parent.watch | Side-by-side | Child screen mirror + coach’s corner |
| system.resume | Return visit | In-character re-entry (distress-aware branch) |
| system.error | API failure | In-character line; never raw error |

### 6.3 HUD configuration

| Element | Position (logical 1920×1080) | Ch.1 visibility | Notes |
| --- | --- | --- | --- |
| Skill meters | Top-right cluster | 3 meters (Empathy, Calm, Courage) | Animate only on change |
| Brownie points | Top-left counter | Always | Icon + number |
| Diegetic path | Bottom-center in-world | Optional 🟡 | Stepping stones, not chrome bar |
| Demo mode pill | Top-left corner | When active | “Demo Mode” indicator |
| Pause | Hidden corner tap | Always | Calm freeze frame |

### 6.4 Age-banded UI tokens

const UI_TOKENS = {
  ch1: {
    hitTargetMinPx: 64,
    dialogueFontPx: 22,       // floor 20–24
    choiceCardHeight: 120,
    meterShowsNumbers: false,
  },
  ch2: {
    hitTargetMinPx: 48,
    dialogueFontPx: 18,
    typedInputEnabled: true,
  },
  ch3: {
    hitTargetMinPx: 48,
    dialogueFontPx: 16,       // floor
    typedInputPrimary: true,
  },
} as const;

### 6.5 Typography

| Use | Font | Fallback |
| --- | --- | --- |
| Dialogue | Quicksand or Nunito | system-ui, sans-serif |
| Dyslexia option | Lexend | user setting |
| Parent gate | Inter or Source Sans 3 | distinct from child UI |
| Bubble text color | #3d3d3d on #faf8f5 | contrast ≥ 4.5:1 |

### 6.6 Projector / demo display

- Test showcase scene at 1024×768 and 1920×1080.

- Meter fill animations must be legible from ~15m (master spec §13A.4).

- Global mute control; venue may have no audio.

## 7. Asset pipeline & image configuration

### 7.1 Art style lock

- Style: AI-generated “clean cartoon” — single frozen style guide document.

- Lock window: Week 1–2; no regeneration after freeze without version bump.

- Review gate: SME + art lead sign-off before manifest.lock.

### 7.2 Image format & export standards

| Asset type | Format | Resolution (logical) | Notes |
| --- | --- | --- | --- |
| Scene backgrounds | WebP (PNG fallback) | 1920 × 1080 | Full-bleed; safe zone for HUD |
| Character sprites | WebP + PNG | See §7.3 | Transparent background |
| Companion level variants | WebP | Same base dimensions | Swapped at level thresholds |
| UI chrome / meters | SVG where possible | Scalable | CSS-tintable meter fills |
| Particles / FX | CSS + small PNG sprites | 32–64px | Low count (8–12 per burst) |
| Celebration cards | WebP | 1920 × 1080 | Full-screen overlay |
| Audio | MP3 + OGG | — | Short SFX < 100KB |

### 7.3 Character sprite specifications

| Property | Specification |
| --- | --- |
| Anchor point | Feet center for ground characters; (0.5, 1.0) of sprite |
| Bubble anchor | Head top; (0.5, 0.0) + offset −24px |
| Base size (child avatar) | 128 × 128 logical px (Ch.1); scale uniformly |
| Base size (companion) | 160 × 160 logical px |
| Base size (NPC) | 144 × 144 logical px |
| Expression states | Minimum 3 per character: neutral, worried_sad, excited_glow |
| Poor-band body language | Scale 0.92 + slight tilt; SME reviews animated |
| Directionality | 4-way or flip-X for left/right movement |
| Animation | Sprite sheet or stepped poses: idle, walk, react |

### 7.4 Asset manifest schema

Scenes reference assetRef, never paths:

# assets-src/manifest.yaml
version: "1.0.0"
styleGuide: docs/art-style-guide.md

characters:
  companion_fox_base:
    file: characters/companion/fox_base.webp
    width: 160
    height: 160
    anchor: [0.5, 1.0]
    expressions:
      neutral: { frame: 0 }
      worried_sad: { frame: 1 }
      excited_glow: { frame: 2, glow: true }
    levels:
      1: companion_fox_base
      2: companion_fox_level2
      3: companion_fox_level3

  robin:
    file: characters/npc/robin.webp
    width: 144
    height: 144
    expressions:
      neutral: { frame: 0 }
      worried: { frame: 1 }
      relieved_grin: { frame: 2 }

backgrounds:
  clearing_treehouse:
    file: backgrounds/ch2/clearing_day.webp
    width: 1920
    height: 1080

fx:
  worry_cloud_lg:
    file: fx/worry_cloud_big.webp
    width: 200
    height: 120
    variants: [big, medium, small, gone]

Build script build-asset-manifest.ts emits public/assets/manifest.json and validates all files exist.

### 7.5 Avatar configuration (player representation)

interface AvatarConfig {
  skinTone: 'tone_1' | 'tone_2' | 'tone_3' | 'tone_4' | 'tone_5';
  hair: 'hair_curly' | 'hair_straight' | 'hair_braids' | 'hair_short' | 'hair_puffs';
}

- Composed from layered sprites (body base + hair overlay) or pre-composed variants.

- 5×5 matrix maximum for MVP; expand post-launch.

- Stored on child profile; rendered as movement sprite in Tier B.

### 7.6 Preload strategy

| Phase | Assets loaded |
| --- | --- |
| App boot | Core UI, fonts, companion base, avatar |
| Chapter enter | All backgrounds + NPCs for chapter |
| Scene enter | Scene-specific FX, audio cues |
| Showcase demo | Entire W1–W4 path preloaded before stage (§13A.5) |

Use Promise.all + progress “Ready” gate for demo presenter.

### 7.7 Showcase scene asset checklist (Appendix C §F)

| Asset | assetRef | States / variants |
| --- | --- | --- |
| Sunny clearing + treehouse | bg_clearing_day | 1 |
| Treehouse close-up (W4) | bg_treehouse_rung | 1 |
| Robin | char_robin | worried, shaky_nod, relieved_grin |
| Companion (chosen archetype) | char_companion_* | neutral, proud, glow |
| Child avatar | char_avatar_* | walk, idle |
| Worry cloud | fx_worry_cloud | big → medium → small → gone |
| Celebration | ui_celebration_worry_brave | 1 |
| Worry & Brave meter art | ui_meter_worry_brave | empty, partial, full |
| Brownie / Kindness Spark | collectible_spark | default, hidden |

## 8. Character system

### 8.1 Character taxonomy

| Type | ID prefix | Customizable | AI voice |
| --- | --- | --- | --- |
| Player avatar | avatar_ | Skin, hair | N/A |
| Companion | companion_ | Name (child-given), archetype | Full Claude persona |
| Supporting NPC | npc_ | None | Authored dialogue only |
| Grown-up figure | npc_adult_ | None | Ask-for-help anchor |

### 8.2 Companion archetypes (configurable asset set)

| ID | Archetype | MVP candidate |
| --- | --- | --- |
| companion_fox | Friendly animal | Recommended |
| companion_sprite | Magical spirit | Recommended |
| companion_kid | Kid friend | Roadmap |
| companion_robot | Gadget pal | Roadmap |
| companion_shifter | Level-up morph | Roadmap |
| companion_duo | Pair (primary named, secondary fixed) | Roadmap |

Archetype selection swaps asset set + {COMPANION_VOICE} flavor table — not safety or scoring logic.

### 8.3 Companion naming pipeline

interface CompanionContext {
  name: string;              // child-given; injected in prompts as {NAME}
  archetypeId: string;
  level: 1 | 2 | 3;
  voiceProfile: VoiceProfile;
}

- Name stored in GameState.profile.companionName.

- Validated: max 20 chars; profanity filter; no PII patterns.

- Default suggestions: ["Pip", "Spark", "Buddy", "Luna", "Ash"].

### 8.4 Expression state machine

type ExpressionState = 'neutral' | 'worried_sad' | 'excited_glow';

function expressionForBand(band: ScoreBand, sensitivity: ThemeSensitivity): ExpressionState {
  if (band === 'strong') return 'excited_glow';
  if (band === 'poor' && sensitivity === 'standard') return 'worried_sad';
  return 'neutral';
}

companionStance from emotionalArc selects among loaded expression assets — does not define new art.

### 8.5 Supporting cast (MVP narrative vehicles)

| Character | ID | Themes | Expression states |
| --- | --- | --- | --- |
| Left-out kid | npc_leftout | Empathy, Friendship | 3 min |
| Hot-tempered friend | npc_hothead | Calm | 3 min |
| Worried friend (Robin) | npc_robin | Worry & Brave | 3 min + worry cloud |
| Family-changing friend | npc_sam | Adapting to Change | 3 min; SME draft |
| Self-doubter | npc_doubter | Self-Worth | 3 min |
| Kid who messed up | npc_messup | Friendship & Repair | 3 min |
| Trusted grown-up | npc_grownup | Ask for Help | 3 min |

### 8.6 Emotional residue (per chapter)

type ResidueLevel = 'trusting' | 'neutral' | 'shaken';

interface ChapterResidue {
  [npcId: string]: ResidueLevel;
}

- Derived from event log after NPC decision points.

- Affects NPC default expression and companion opener — never blocks progress.

- Off by default for Ch.1 if SME judges too subtle.

## 9. Content & scene data model

### 9.1 Scene schema (authoritative)

{
  "id": "w2",
  "chapterId": "ch2",
  "order": 2,
  "movementTier": "B",
  "background": "bg_clearing_day",
  "narration": "Robin keeps looking up at the ladder…",
  "characters": [
    { "assetRef": "char_robin", "id": "robin", "position": [960, 720], "expression": "worried" },
    { "assetRef": "char_companion_fox", "id": "companion", "position": [720, 780] }
  ],
  "triggers": [
    { "id": "robin_encounter", "bounds": [880, 680, 160, 160], "action": "startDecision", "target": "dp_robin_ladder" }
  ],
  "collectibles": [
    { "id": "spark_1", "assetRef": "collectible_spark", "position": [400, 800], "kind": "kindness_spark", "gate": "strong_path" }
  ],
  "decisionPoints": ["dp_robin_ladder"]
}

### 9.2 Decision point schema

{
  "id": "dp_robin_ladder",
  "prompt": "Robin is scared to climb. What do you do?",
  "inputMode": "both",
  "themeSensitivity": "standard",
  "selSkills": ["worry_brave", "empathy"],
  "pivotLockMs": 2000,
  "options": [
    {
      "id": "opt_a",
      "label": "It's okay to feel scared. Want to try just the first step together?",
      "icon": "icon_helping_hand",
      "selScore": "strong",
      "consequenceRef": "cons_w2_strong"
    }
  ],
  "companionContext": {
    "situation": "Robin frozen at ladder, worry cloud visible",
    "npcEmotion": "anxiety",
    "ageBand": "8-10"
  },
  "consequences": [
    {
      "band": "strong",
      "sceneId": "w3a",
      "fx": ["worry_cloud_shrink"],
      "meterDeltas": { "worry_brave": 1.0, "empathy": 0.25 },
      "repairAction": null
    },
    {
      "band": "poor",
      "sceneId": "w2",
      "fx": ["worry_cloud_darken"],
      "repairAction": "walk-back"
    }
  ],
  "emotionalArc": {
    "childStateEntering": "curious, slightly concerned",
    "childStateExiting": {
      "strong": "empowered, proud, connected",
      "partial": "uncertain, nudged toward reflection",
      "poor": "guilty-but-safe (shame interrupted immediately)"
    },
    "companionStance": {
      "strong": "warm, upright, light glow",
      "partial": "leaned-in, soft-voiced, waits for child",
      "poor": "kneels-to-child-level, soft-eyes, no-glow; interposes"
    },
    "recoveryCadence": "poor → companion intervenes before dead air → touch + one line → repairAction opens"
  }
}

### 9.3 CI validation rules

- Every DecisionPoint must include complete emotionalArc (4 fields).

- themeSensitivity: sensitive → playful externalization disabled in code path.

- All assetRef values must exist in manifest.

- consequenceRef / routing must not create unreachable scenes.

- Golden path smoke test: W1 → W2 → W3a → W4 completes in < 3 minutes.

### 9.4 Repair actions

type RepairAction = 'walk-back' | 'offer-hand' | 'sit-with' | 'tap-kind-action';

Poor/partial bands may require child-performed gesture before re-choice — not bare re-click.

## 10. Game state & progression

### 10.1 GameState object

interface GameState {
  version: 1;
  profile: {
    childDisplayName?: string;
    ageBand: '5-7' | '8-10' | '11-15';
    chapterId: string;
    avatar: AvatarConfig;
    companionName: string;
    companionArchetype: string;
    baselineStrength: string;
  };
  progress: {
    currentSceneId: string;
    chaptersUnlocked: string[];
    chaptersCompleted: string[];
    browniePoints: number;
    kindnessSparksFound: Record<string, string[]>;
  };
  meters: Record<SkillId, { fill: number; level: number }>;
  companion: { level: 1 | 2 | 3; appearanceRef: string };
  emotionalResidue: Record<string, ChapterResidue>;
  parentGate: { lastPassedChapter: string | null; pinHash?: string };
  flags: {
    demoMode: boolean;
    lastSafetyFlag: SafetyFlag | null;
    onboardingComplete: boolean;
  };
  eventLog: GameEvent[];
}

### 10.2 Skill meters (canonical 7)

type SkillId =
  | 'empathy'
  | 'calm'
  | 'courage'
  | 'self_worth'
  | 'adapting_to_change'
  | 'friendship_repair'
  | 'worry_brave';
// ask_for_help: cross-cutting, no meter

Display schedule: Ch.1 shows 3; others revealed per §7.2. All 7 tracked from launch.

### 10.3 Meter fill / juice pipeline

On strong band:

- Companion bounce animation.

- 8–12 particles along quadratic Bézier to meter (rAF, not CSS easing).

- Meter fill animation + harp SFX.

- Optional world bloom (flowers, path brighten) for Ch.1.

### 10.4 Auto-save

- Persist to ProgressStore on every decision point resolution.

- Debounce 0ms — immediate write after state mutation.

- LocalProgressStore: localStorage key trunorth_save_v1.

## 11. AI companion & serverless proxy

### 11.1 API endpoint

POST /api/companion
Content-Type: application/json

Request:

{
  "decisionPointId": "dp_robin_ladder",
  "sceneId": "w2",
  "chapterId": "ch2",
  "ageBand": "8-10",
  "inputMode": "typed",
  "childInput": "It's okay to be scared, I'll go with you.",
  "companionContext": { },
  "strengthsSnapshot": ["empathy_strong:2"],
  "companion": { "name": "Pip", "archetype": "companion_fox" }
}

Response (validated JSON):

{
  "scoreBand": "strong",
  "skill": "worry_brave",
  "matchedCriterion": "names_feeling_and_supports",
  "confidence": 0.91,
  "companionLine": "You said the scared part out loud — that helps it feel smaller.",
  "redirect": false,
  "safetyFlag": "none"
}

### 11.2 Safety pipeline (server-side)

flowchart LR
    A[Child Input] --> B[Input Filter]
    B -->|fail| F[Fallback Library]
    B -->|pass| C[System Prompt + Scoped Rubric]
    C --> D[Claude API]
    D --> E[JSON Parse + Schema Validate]
    E -->|fail| F
    E --> G[Output Filter]
    G -->|fail| F
    G --> H[Measure + Split companionLine]
    H --> I[Return to Client]

| Layer | Checks |
| --- | --- |
| Input filter | Length cap, profanity, PII, jailbreak heuristics, on-topic |
| Prompt | Full persona + safety; scoped rubric subset only |
| Structured output | Zod/JSON Schema validation |
| Output filter | Reading level, persona, length, no clinical language |
| Fallback | SME-approved lines per decisionPointId × band |

### 11.3 Confidence routing

const CONFIDENCE_FLOOR = 0.55;

if (response.confidence < CONFIDENCE_FLOOR) {
  response.scoreBand = 'partial';
  response.companionLine = fallbackLibrary.get(decisionPointId, 'partial');
}

### 11.4 Latency & timeout

| Parameter | Value |
| --- | --- |
| Model | Claude Haiku (configurable) |
| Timeout | 8s hard |
| Retries | 1 silent retry |
| Thinking UI | Show after 300ms |
| Fallback | On timeout or validation failure |

### 11.5 Environment variables (server only)

ANTHROPIC_API_KEY=
COMPANION_MODEL=claude-3-5-haiku-latest
CONFIDENCE_FLOOR=0.55
NODE_ENV=production

## 12. Persistence layer

### 12.1 ProgressStore interface

interface ProgressStore {
  load(): Promise<GameState | null>;
  save(state: GameState): Promise<void>;
  clear(): Promise<void>;
  appendEvent(event: GameEvent): Promise<void>;
}

### 12.2 LocalProgressStore [MVP]

- Storage: localStorage + optional IndexedDB for event log if size grows.

- Encryption: not required for MVP (no accounts); document as EXT hardening.

- Quota handling: prune event log to last N events keeping strengthsSnapshot.

### 12.3 RemoteProgressStore [EXT]

| Table | Key fields |
| --- | --- |
| parents | id, email, auth_provider_id |
| child_profiles | id, parent_id, display_name, age_band, avatar_json |
| progress | child_id, game_state_json, updated_at |
| events | child_id, event_json (derived fields only on server) |

- API: GET/PUT /api/progress/:childId

- Auth: parent JWT; child profile selected in session.

- Sync conflict: last-write-wins with updated_at (MVP backend); CRDT not needed.

### 12.4 Event log schema

Per master spec §11.5 — append-only, one record per resolved decision.

## 13. Parent gate & trust surfaces

### 13.1 Parent gate

| Property | Specification |
| --- | --- |
| Trigger | Between chapters (default) |
| Auth [MVP] | 4-digit PIN or math challenge |
| Auth [EXT] | Parent account session |
| Fail behavior | 3 fails → 30–60s cool-down; return to safe idle |
| Visual | Cool/dark palette; no companion; lock icon |
| Checklist | Connection-framed toggles; not behavior contract |

### 13.2 Watch / co-play mode

- Renders duplicate game viewport for parent.

- Coach’s corner: current selSkills, conversation prompt.

- Co-play: parent sees prompts; cannot override child input.

### 13.3 Trust screen (§17E)

Static content + SME sign-off; documents:

- Fixed character, no open chat

- No real-world meetups or PII collection

- Distress protocol summary

- What data is stored locally vs remotely

## 14. Audio & feedback systems

### 14.1 Sound map (MVP)

| Event | Asset | Volume |
| --- | --- | --- |
| Ambient exploration | ambient_clearing.mp3 | Low (loop) |
| Brownie pickup | sfx_pickup_chime.mp3 | Medium |
| Strong choice | sfx_harp_swell.mp3 | Medium-high |
| Poor setback | sfx_soft_thud.mp3 | Low (not punishing) |
| Celebration | sfx_celebration.mp3 | High (mutable) |
| Companion thinking | sfx_thinking_bloop.mp3 | Low |

### 14.2 Stimulation budget (enforcement)

Engine tags current GameStatePhase and clamps particles/SFX per master spec §17B.2 table.

### 14.3 Voice-over [EXT for youngest band]

- Ch.1 narration + options voiced.

- Tied to tap-handler truth table: cannot advance until audio completes when VO active.

## 15. Demo mode & stage readiness

### 15.1 Activation

const demoMode =
  import.meta.env.VITE_DEMO_MODE === 'true' ||
  new URLSearchParams(location.search).has('demo');

### 15.2 Behavior when demoMode === true

| System | Behavior |
| --- | --- |
| Companion | DemoCompanionClient reads showcase.bundle.json |
| Network | Zero fetch to /api/companion |
| Analytics | Disabled |
| External assets | All preloaded from bundle |
| Voice input | Disabled |
| Indicator | Visible “Demo Mode” pill |

### 15.3 Canned response bundle key

{sceneId}:{decisionPointId}:{band} → { companionLine, scoreBand, ... }

Include golden path + branches B/C + typed band examples.

### 15.4 Offline run command

npm run build
npx serve dist -l 4173
# Open http://localhost:4173?demo=1

### 15.5 Fallback ladder

- Live API → 2. Demo mode → 3. Offline localhost → 4. Recorded backup video

## 16. Security, privacy & compliance

### 16.1 Threat model (MVP)

| Threat | Mitigation |
| --- | --- |
| API key exfiltration | Serverless proxy only |
| Prompt injection | Input filter + structured prompt |
| Unsafe model output | Output filter + fallback |
| Child PII in prompts | Pre-model PII screen |
| XSS from child typed input | Sanitize before render; textContent only |
| Child bypasses parent gate | PIN/math + distinct UI |

### 16.2 Data minimization

| Data | MVP | EXT backend |
| --- | --- | --- |
| Child display name | local | parent-managed |
| Typed rawInput | local only | derived fields only unless counsel approves |
| Safety flags | local | parent dashboard alert |
| Analytics | none or aggregate | non-PII only |

### 16.3 COPPA [EXT gate]

- Parent-owned accounts only.

- Verifiable parental consent before cloud storage.

- Privacy policy + SME/counsel review before real child accounts.

### 16.4 Grump-Cloud / externalization gate

function canUsePlayfulExternalization(dp: DecisionPoint): boolean {
  return dp.themeSensitivity === 'standard';
}

Hard-disabled for sensitive — code-level, not author memory.

## 17. Testing & quality assurance

### 17.1 Test pyramid

| Layer | Tool | Coverage target |
| --- | --- | --- |
| Unit | Vitest | Scene routing, scoring, residue, bubble split |
| Schema | Ajv + CI | All content files |
| Integration | Vitest | ProgressStore, companion client mock |
| E2E | Playwright | Golden path, parent gate, resume |
| Red-team | Custom harness | Adversarial input suite (§9.6) |
| Accessibility | axe-core + manual | Showcase scene |
| Visual | Manual + projector test | Demo legibility |

### 17.2 Red-team categories (required)

- Jailbreak / instruction override

- Profanity / hostile input

- PII solicitation responses

- Off-topic / real-world meetup

- Distress / self-harm phrasing → distress protocol

- Model timeout / malformed JSON

### 17.3 Acceptance test: “text-off” emotional read

Play showcase scene with dialogue hidden; emotional arc must read from posture + world FX alone.

## 18. DevOps, CI/CD & deployment

### 18.1 CI pipeline (GitHub Actions)

# Conceptual steps
- npm ci
- npm run lint
- npm run typecheck
- npm run validate:content    # JSON Schema
- npm run test:unit
- npm run test:red-team
- npm run build
- npm run test:e2e            # against preview build

### 18.2 Deployment

| Environment | Host | Branch |
| --- | --- | --- |
| Preview | Vercel preview | PR branches |
| Production | Vercel production | main |
| Demo offline | dist/ folder | local |

### 18.3 Infrastructure (EXT)

- Supabase project: Postgres + Auth + Storage

- Row-level security: parent can only read own child profiles

- No child-direct API access

## 19. Performance budgets

| Metric | Target |
| --- | --- |
| Initial load (showcase) | < 3s on demo laptop |
| Scene transition | < 1s |
| Companion response (live) | < 3s perceived (thinking UI @ 300ms) |
| Game loop | 60fps on Chromebook |
| Particle burst | ≤ 12 simultaneous |
| Total showcase bundle | < 15MB preloaded |
| Lighthouse Performance | ≥ 85 (best effort; game-like apps vary) |

## 20. Accessibility implementation

| Requirement | Implementation |
| --- | --- |
| Keyboard operability | Full scene navigation + choices Tab/Enter |
| Focus indicator | Visible :focus-visible ring |
| Screen reader | ARIA on choices, meters, bubbles |
| Contrast | 4.5:1 dialogue; meter icon + color |
| Reduced motion | prefers-reduced-motion disables shake/particles |
| Seizure safety | No flash > 3Hz |
| Font option | Lexend toggle in settings |
| Audio | Never sole feedback channel |

## 21. MVP vs EXT scope matrix

| Feature | MVP | EXT |
| --- | --- | --- |
| Scene engine Tier B | ✅ |  |
| Tier A fallback flag | ✅ |  |
| Claude companion + safety stack | ✅ |  |
| LocalProgressStore | ✅ |  |
| RemoteProgressStore |  | ✅ |
| Parent PIN gate | ✅ |  |
| Parent account gate |  | ✅ |
| Demo mode + offline bundle | ✅ |  |
| 7 meters tracked / progressive UI | ✅ |  |
| Onboarding + baselineStrength | ✅ (seed 🟢) |  |
| Parent trust + watch mode | ✅ |  |
| Parent dashboard |  | ✅ |
| Emotion mini-games |  | ✅ |
| Voice input |  | ✅ (privacy gated) |
| Touch keyboard reflow |  | ✅ |
| COPPA cloud compliance |  | ✅ |

## 22. Implementation phases

Aligned with master spec §19:

### Phase 1 — Week 1–2: Foundation & art lock

- ☐ Repo scaffold (Vite + TypeScript + CI)

- ☐ Asset manifest pipeline + style lock

- ☐ JSON Schema for scenes / decision points

- ☐ 16:9 viewport renderer shell

- ☐ Showcase scene content + SME review

- ☐ Generate + freeze Appendix C assets

### Phase 2 — Week 2–3: Vertical slice

- ☐ Scene engine: W1 → W2 → W3a → W4 golden path

- ☐ Decision resolver + meter juice

- ☐ Companion proxy + safety stack v1

- ☐ DEMO_MODE + showcase.bundle.json

- ☐ LocalProgressStore + auto-save

- ☐ W4 participatory climb (3 taps)

### Phase 3 — Week 3–4: Breadth

- ☐ Full Ch.1 + Ch.2 scenes

- ☐ Parent gate (visual + PIN)

- ☐ Fallback library populated

- ☐ Onboarding flow

- ☐ Celebration / graduation screens

- ☐ Parent trust screen + watch mode

### Phase 4 — Week 4–5: Hardening

- ☐ Red-team suite green

- ☐ Empty/error/resume states

- ☐ Projector resolution verification

- ☐ Recorded backup video

- ☐ Accessibility pass on showcase

- ☐ Scope freeze

### Phase 5 — Post-MVP [EXT]

- ☐ Supabase backend + parent auth

- ☐ RemoteProgressStore

- ☐ Parent dashboard

- ☐ Mini-games module

## 23. Open engineering decisions

| # | Decision | Default | Owner |
| --- | --- | --- | --- |
| 1 | Canvas vs DOM-only particles | DOM + rAF Bézier | Build lead |
| 2 | Sprite sheets vs individual WebP | Sprite sheets for animated characters | Art + Build |
| 3 | Exact confidence floor | 0.55 | SME + Safety |
| 4 | PIN storage | hashed in localStorage | Build |
| 5 | Ch.1 voice-over scope | SFX + music only for MVP | Owner |
| 6 | Supabase vs custom API | Supabase for EXT speed | Build lead |
| 7 | Event log local retention cap | 200 events | Privacy review |

## Appendix A — Quick reference: showcase golden path

W1 (explore → Robin) → W2 (Option A: strong) → W3a (consequence) → W4 (3-tap climb + celebration)

Demo: ?demo=1 — no network, canned companion lines, preloaded assets.

Stage deliberate detour: Option C once to prove adaptivity, then recover.

## Appendix B — Reference documents

| Document | Purpose |
| --- | --- |
| TruNorth Master Spec.md | Product source of truth |
| Appendix A (Persona Contract) | System prompt content |
| Appendix B (SEL Rubric) | Scoring criteria |
| Appendix C (Showcase Scripts) | Demo content + assets |
| Appendix D (Adapting to Change) | Sensitive theme draft |

This technical specification implements the [MVP] tier first. [EXT] items are designed in but must not block showcase delivery. Where clinical, legal, or pedagogical judgment is required, build the mechanism and route policy to Owner + SME + counsel.