TruNorth

Rebuilt Technical Specification

Engineering implementation guide, gap analysis, and resolution confidence assessment

| Field | Value |
| --- | --- |
| Document type | Rebuilt technical specification and delivery-readiness audit |
| Version | v2.0 — rebuilt from provided summary and uploaded Markdown source |
| Prepared for | Dallas AI / TruNorth project team |
| Prepared date | June 23, 2026 |
| Primary audience | Full-stack developers, technical leads, DevOps, QA, product owner, safety/SME reviewers |
| Disposition | Build-ready draft with explicit gaps and decision gates |

Overall resolution confidence: 0.86 / High for engineering structure; Medium where legal, SEL, or clinical SME validation is required.

# Table of Contents

1. Executive resolution assessment

2. Gap analysis and missing elements

3. Rebuilt specification baseline

4. Architecture and runtime design

5. Updated technology stack and key design decisions

6. Screen, viewport, layout, and display requirements

7. Asset pipeline and character system

8. Content model, scene schemas, and state progression

9. AI companion, safety pipeline, and model operations

10. Persistence, privacy, COPPA posture, and parent surfaces

11. Testing, red-team suite, accessibility, and performance budgets

12. DevOps, CI/CD, deployment, and observability

13. MVP/EXT scope matrix and implementation phases

14. Risk register, acceptance criteria, and confidence matrix

Appendix A. Canonical file structure

Appendix B. Sample schemas and interfaces

Appendix C. Source notes

# 1. Executive Resolution Assessment

This rebuilt specification converts the short technical-stack summary into a more complete engineering implementation guide. The uploaded Markdown specification is treated as the authoritative baseline for the project architecture, while current vendor documentation is used to refresh time-sensitive platform choices, model identifiers, deployment assumptions, and compliance notes.

## 1.1 What was resolved

Specification completeness: Expanded the short draft into a build-ready document covering architecture, runtime behavior, content schemas, asset rules, AI safety, data governance, QA, deployment, monitoring, and phase gates.

Technology currency: Updated stack recommendations where current platform guidance materially changes the original draft, especially Vite, Node.js, Anthropic model IDs, and Vercel runtime selection.

Execution readiness: Added missing acceptance criteria, risk register, RACI-style ownership expectations, decision log, and requirement-to-test traceability.

Safety posture: Made safety build-blocking, introduced model lifecycle controls, and separated product safety/SEL judgment from code-only engineering controls.

Confidence visibility: Provided per-domain confidence scores and a clear list of items that require owner, SME, counsel, or implementation proof.

## 1.2 Current decision changes from the prior technical spec

| Area | Prior position | Rebuilt decision |
| --- | --- | --- |
| Vite | Original draft referenced Vite 6.x. | Recommend Vite 8.x for a new greenfield build after a one-day plugin/build verification spike; Vite 8 is current and changes default browser target and bundler internals. |
| Node.js | Original draft locked to Node 22.x LTS. | Recommend Node 24.x LTS for new build; allow Node 22.x only for compatibility if CI/demo environment is constrained, because 22.x is closer to end-of-life. |
| Vercel runtime | Original draft said Vercel Edge Functions or Netlify Functions. | Recommend Vercel Functions with Node.js runtime as default. Standalone Vercel Edge Functions are deprecated; Netlify Functions remain a viable alternate. Netlify Edge Functions require tight CPU and env-var review. |
| Anthropic model | Original draft used Claude Haiku class and older env example. | Use Claude Haiku 4.5 for default low-latency companion turns; use pinned dated model ID in production and expose model as an env-controlled config. |
| Privacy/observability | Monitoring was named but not fully operationalized. | Add event taxonomy, Sentry scrubbing controls, no transcript logging, no raw child input in cloud EXT without legal approval, and retention/deletion policy. |

# 2. Gap Analysis and Missing Elements

The prompt-level document is directionally strong but under-specified for production execution. The table below lists the major missing elements, the rebuild resolution, and confidence level.

| ID | Gap | Why it matters | Resolution in rebuilt spec | Confidence |
| --- | --- | --- | --- | --- |
| G01 | Source-of-truth hierarchy | The short draft does not state which spec wins during conflicts. | Added hierarchy: Master Spec > safety/SME policy > rebuilt technical spec > backlog tickets > implementation details. | High |
| G02 | Platform version currency | Vite 6, Node 22, and older Claude examples are not current enough for a new 2026 build. | Updated to Vite 8.x, Node 24.x LTS preferred, Claude Haiku 4.5 default with pinned model ID. | High |
| G03 | Vercel Edge runtime risk | “Serverless edge functions” is now ambiguous and can lead to deprecated Vercel Edge Function usage. | Default to Vercel Functions Node runtime; keep Netlify Functions alternate; document edge limits if Netlify Edge is selected. | High |
| G04 | Model lifecycle and fallback policy | No formal model deprecation, alias, cost, or fallback policy. | Added model registry, pinned IDs, capability check, confidence floor, timeout, fallback library, and staged upgrade tests. | High |
| G05 | Prompt and SEL rubric artifacts | The safety stack exists but does not contain the actual rubric/prompt assets. | Defined required artifacts and CI gates; unresolved until SME supplies rubric and approves fallback lines. | Medium |
| G06 | COPPA/legal readiness | COPPA is mentioned but not converted into consent, retention, and deletion requirements. | Added MVP local-only posture, EXT parental consent gate, data minimization, retention, deletion/export, and counsel review gate. | Medium |
| G07 | Database security model | Remote schema is conceptual; no migration/RLS details. | Added Supabase/Neon schema direction, RLS requirement, migration discipline, backup/restore expectation, and least-privilege service roles. | Medium-High |
| G08 | Data retention and logs | No clear distinction between raw child input, derived fields, model prompts, errors, and analytics. | Added data classification, logging rules, redaction, retention defaults, and explicit ban on child transcript logging. | High |
| G09 | Asset provenance/IP | Image specs are detailed but do not specify licensing/provenance or frozen generation prompts. | Added asset provenance ledger, source prompt archive, style lock, license review, and no unreviewed regeneration policy. | Medium-High |
| G10 | Offline demo mechanism | Demo mode is described but not fully testable. | Added build artifact, local serve command, Playwright offline test, manifest preflight, and recorded backup fallback. | High |
| G11 | Accessibility target | Accessibility items are listed without a formal target standard. | Added WCAG 2.2 AA target, axe + manual tests, reduced motion, keyboard-only route, and text-off emotional read. | High |
| G12 | Performance test method | Budgets exist but lack measurement ownership and tooling. | Added Lighthouse/Playwright/performance marks, low-end Chromebook profile, acceptance thresholds, and bundle budget enforcement. | High |
| G13 | Threat model depth | Threat table is shallow for a child-facing AI application. | Added STRIDE-style controls, abuse cases, jailbreak/PII/distress categories, and incident response path. | Medium-High |
| G14 | Content governance | No editorial workflow for scene versions, rubric drift, or SME approvals. | Added content lifecycle, version fields, approval states, regression tests, and content freeze criteria. | Medium |
| G15 | Observability taxonomy | Sentry is named but event taxonomy and PII boundaries are missing. | Added non-PII events, error redaction, sampling, release tags, and child-data exclusion rules. | High |
| G16 | Deployment environments | Preview/prod exist but demo/offline and secrets boundaries are not fully separated. | Added Local, Preview, Production, and Demo Offline environment matrix with secrets and data rules. | High |
| G17 | Ownership/RACI | Milestones lack accountable owner types and sign-off gates. | Added phase-gate ownership and decision owners. | Medium |
| G18 | Acceptance criteria | No consolidated “done” definition. | Added Definition of Done, demo acceptance, safety acceptance, and release-blocking criteria. | High |

# 3. Rebuilt Specification Baseline

## 3.1 Product and technical premise

TruNorth is a browser-based, choice-driven social-emotional learning narrative experience for children ages 5-15. The runtime is intentionally not a general game engine. It is a custom scene-graph state machine rendered with DOM layers, CSS transforms, and narrowly scoped Canvas 2D effects for particles or world feedback. Content files drive scene layout, decision points, scoring, companion prompts, consequences, and repair actions.

## 3.2 Non-negotiable constraints

No Phaser, Unity, Godot, or heavy game framework in the game runtime.

No Claude or AI-provider API key in the browser.

No open-ended child chat. Every typed interaction is scoped to an active decisionPointId and a bounded scoring rubric.

Demo mode must run offline with zero network dependency and visible demo-mode indication.

MVP input target is keyboard/mouse on desktop, laptop, and Chromebook; touch is EXT unless explicitly pulled into MVP.

Safety, privacy, and child-trust requirements are release-blocking. Movement fidelity and visual polish yield to safety when schedule conflicts.

## 3.3 Source-of-truth hierarchy

TruNorth Master Spec and approved safety/SEL policy documents.

Approved SME/counsel rulings for child safety, COPPA, privacy, and sensitive themes.

This rebuilt technical specification.

Architecture Decision Records (ADRs) linked to implementation tickets.

Repository README and inline code comments.

Any conflict involving child safety, privacy, therapeutic framing, or data collection must be escalated to owner + SME + counsel before implementation proceeds.

# 4. Architecture and Runtime Design

## 4.1 Logical architecture

| Layer | Responsibility |
| --- | --- |
| Browser client | Custom scene engine, renderer, input, HUD, audio, companion client, local progress store, demo bundle loader. |
| Server functions | Companion proxy, safety pipeline, prompt assembly, model call, response schema validation, output filtering, fallback routing, optional remote progress API. |
| External services | Anthropic Claude API, managed Postgres for EXT, auth provider for parent accounts, object storage/CDN, monitoring. |
| Offline demo package | Frozen static build containing selected scenes, asset manifest, preloaded assets, and canned companion responses. |

Client Browser
  UI Shell/HUD -> SceneEngine -> Renderer/Input/Audio
  SceneEngine -> ProgressStore
  SceneEngine -> CompanionClient
      live: POST /api/companion
      demo: read content/demo/showcase.bundle.json

Server Functions
  /api/companion -> InputFilter -> PromptBuilder -> Claude -> SchemaValidator -> OutputFilter -> FallbackLibrary -> JSON response

EXT Backend
  Parent Auth -> RemoteProgressStore -> Postgres with RLS -> Parent Dashboard

## 4.2 Scene engine lifecycle

| State | Engineering behavior |
| --- | --- |
| Loading | Resolve scene JSON, validate asset refs, load background, sprites, FX, audio cues. |
| Exploring | Avatar moves or child clicks; triggers and collectibles are active. |
| Encounter | NPC/decision trigger starts; input and camera are stabilized. |
| Decision | Choice cards or typed input display; decisionPointId becomes the only allowed AI scope. |
| AwaitingCompanion | Movement frozen; in-character thinking cue; timeout/fallback timer starts. |
| Consequence | Score band applied; meters, residue, repair actions, and scene routing resolve. |
| Transitioning | Persist state, preload next scene, release input on completion. |

function gameLoop(timestamp: number) {
  const delta = clock.tick(timestamp);
  if (!state.inputFrozen) {
    movement.update(delta);
    collision.check(avatar, scene.triggers, scene.collectibles);
    bubbleManager.trackSpeakerAnchors(scene.characters);
  }
  renderer.render(state, scene, delta);
  requestAnimationFrame(gameLoop);
}

## 4.3 Movement abstraction

Tier B movement uses keyboard-controlled avatar movement and AABB trigger overlap. Tier A uses click-to-trigger or direct choice flow. The scene content must not change when the project downgrades a chapter from Tier B to Tier A; only chapter configuration changes.

interface ChapterConfig {
  chapterId: string;
  movementTier: 'A' | 'B';
  inputProfile: 'keyboard_mouse' | 'touch_ext';
  safetyOverrides?: { disablePlayfulExternalization?: boolean };
}

# 5. Updated Technology Stack and Key Design Decisions

## 5.1 Recommended stack

| Concern | Choice | Rationale |
| --- | --- | --- |
| Language | TypeScript 5.x | Typed content schemas, rubric contracts, event models, and safer refactoring. |
| Build tool | Vite 8.x, pinned | Current fast build system; greenfield project should validate plugin ecosystem and browser targets before lock. |
| Runtime framework | None for game runtime | Custom modules/Web Components only where they simplify UI chrome. No heavy SPA framework in play surface. |
| Rendering | DOM layers + CSS transforms; Canvas 2D only for particles/FX | Matches no-engine requirement; keeps accessibility and layout inspection straightforward. |
| Package runtime | Node.js 24.x LTS preferred; 22.x compatibility fallback | New 2026 build should avoid starting near Node 22 EOL unless project constraints require it. |
| Unit/integration tests | Vitest current major, pinned | Vite-native test runner; works well for TS modules and browser-adjacent logic. |
| E2E tests | Playwright current major, pinned | Keyboard, viewport, offline mode, network-mocking, and visual smoke tests. |
| Content validation | JSON Schema + Ajv + optional Zod runtime validators | CI blocks invalid scenes, decision points, asset refs, and AI response contracts. |
| AI model | Claude Haiku 4.5 default, production pinned dated ID | Low-latency, cost-effective companion turns; expose model in env config and test lifecycle changes. |
| Server runtime | Vercel Functions Node runtime default; Netlify Functions alternate | Avoid deprecated Vercel Edge Functions. Netlify Edge may be used only if CPU and env-var constraints are accepted. |
| MVP persistence | LocalProgressStore over localStorage, optional IndexedDB for larger event cache | Offline-capable and no account dependency. |
| EXT persistence | PostgreSQL via Supabase or Neon | Managed Postgres with RLS/auth path or serverless driver path. |
| EXT auth | Parent-only auth via Supabase Auth or Clerk | Child does not authenticate directly. Parent manages profiles and consent. |
| Monitoring | Sentry with aggressive data scrubbing; Vercel/Netlify non-PII analytics only | Errors without raw child transcripts, names, or typed input. |
| CI/CD | GitHub Actions | Lint, typecheck, schema validation, unit, red-team, build, E2E, artifact audit. |

## 5.2 Explicit exclusions

| Excluded | Reason |
| --- | --- |
| Unity, Godot, Phaser | Ruled out by product shape and runtime constraints. |
| React/Vue/Angular as game shell | Permitted only for EXT parent dashboard if needed; game runtime stays custom. |
| Browser speech input in MVP | Privacy, consent, and safety concerns. Defer until counsel and SME approve. |
| Persistent raw child transcripts in cloud | Disallowed unless legal/parental consent and safety review explicitly approve. |
| Open-ended companion chat | Product must stay scene- and decision-point-scoped. |

## 5.3 Architecture decision records required before build freeze

| ADR | Decision | Owner | Gate |
| --- | --- | --- | --- |
| ADR-001 | Vite 8.x vs Vite 7 fallback | Build lead | After scaffold spike and browser/demo machine test. |
| ADR-002 | Vercel Functions vs Netlify Functions | Build + DevOps | Before serverless companion proxy implementation. |
| ADR-003 | Supabase vs Neon + Clerk for EXT | Owner + Build | Before any remote progress work starts. |
| ADR-004 | Claude Haiku 4.5 pinned ID and model lifecycle | Safety + Build | Before live AI testing with child-facing flows. |
| ADR-005 | Asset generation/provenance policy | Owner + Art lead | Before art freeze. |
| ADR-006 | Raw input retention policy | Owner + Counsel | Before EXT backend stores any child-derived data. |

# 6. Screen, Viewport, Layout, and Display Requirements

## 6.1 Canonical viewport

| Property | Requirement |
| --- | --- |
| Aspect ratio | Locked 16:9. |
| Logical resolution | 1920 x 1080 authoring reference. |
| Scaling | Uniform scale to fit viewport with letterboxing; do not stretch. |
| Coordinate system | All scene coordinates relative to scaled logical container, not raw browser viewport. |
| Z order | background -> world FX -> characters -> avatar -> bubbles -> HUD -> overlays. |
| Projector/demo | Verify at 1024x768, 1366x768, 1920x1080, and projector mirror mode. |

.game-root {
  width: 100vw;
  height: 100vh;
  display: grid;
  place-items: center;
  background: #1a1a2e;
}
.game-viewport {
  position: relative;
  aspect-ratio: 16 / 9;
  width: min(100vw, calc(100vh * 16 / 9));
  height: min(100vh, calc(100vw * 9 / 16));
  overflow: hidden;
}

## 6.2 Surface map

| Surface | Trigger | Layout requirement |
| --- | --- | --- |
| onboarding.parent | First launch | Grown-up palette; age band, PIN setup, consent/trust summary. |
| onboarding.companion | Child flow | Archetype picker, companion naming, no PII encouragement. |
| onboarding.avatar | Child flow | Skin/hair grid, large hit targets, no text required. |
| game.scene | Active play | 16:9 world, quiet HUD, anchored bubbles, keyboard movement if Tier B. |
| game.decision | Choice/typed overlay | Large cards, scoped input, no free-form chat surface. |
| game.celebration | Chapter end | Full-screen positive reinforcement, optional recap. |
| parent.gate | Between chapters | Distinct grown-up UI; PIN/math; cooldown after repeated failures. |
| parent.trust | Settings/trust | Plain-language boundaries: no open chat, no meetups, data controls. |
| parent.watch | Co-play mode | Mirror + coach corner; parent cannot overwrite child choice. |
| system.error | Failure mode | In-character safe fallback; no raw server/API errors shown. |

## 6.3 Age-banded UI tokens

| Band | Hit target | Dialogue font floor | Input mode | Meter display |
| --- | --- | --- | --- | --- |
| 5-7 / Ch.1 | 64 px minimum | 22 px target, never below 20 px | Choice-first; typed disabled unless approved | Icon/visual fill only. |
| 8-10 / Ch.2 | 48-56 px minimum | 18-20 px | Choice + short typed prompts | Icon + label; no numeric pressure. |
| 11-15 / Ch.3+ | 48 px minimum | 16-18 px | Typed can become primary where rubric supports it | More explicit skill naming allowed. |

# 7. Asset Pipeline and Character System

## 7.1 Asset pipeline

All scenes reference assetRef identifiers from a generated asset manifest. No scene may reference a raw file path.

Source art lives in assets-src and is built into public/assets through a manifest build script.

The art style guide is frozen during Week 1-2. Any later regeneration requires version bump and owner/art-lead approval.

Every AI-generated or third-party asset requires a provenance record: prompt/source, generation date, usage license, editor, approval state, and replacement policy.

Showcase demo path assets are fully preloaded before presenter starts the stage flow.

| Asset type | Format | Resolution/size | Validation |
| --- | --- | --- | --- |
| Backgrounds | WebP + PNG fallback | 1920x1080 | Safe zones for HUD and bubbles; no text baked into art unless localized. |
| Character sprites | WebP/PNG transparent | 128-160 logical px base | Anchor points and expression frames declared in manifest. |
| UI chrome/meters | SVG preferred | Scalable | Contrast and reduced-motion compatibility. |
| FX particles | CSS/Canvas + small PNG sprites | 32-64 px | Burst cap <= 12; disabled by reduced motion. |
| Audio | MP3 + OGG | Short SFX <100 KB target | Global mute; never sole feedback channel. |

## 7.2 Character taxonomy and companion system

| Type | ID prefix | Customization | Dialogue/voice source |
| --- | --- | --- | --- |
| Player avatar | avatar_ | Skin tone + hair matrix | No AI voice. |
| Companion | companion_ | Child-given name + archetype + level appearance | Claude persona through scoped proxy + fallback lines. |
| Supporting NPC | npc_ | None in MVP | Authored dialogue; emotional residue affects default expression. |
| Grown-up figure | npc_adult_ | None in MVP | Authored ask-for-help anchor; no companion presence on parent gate. |

interface AssetManifestCharacter {
  file: string;
  width: number;
  height: number;
  anchor: [number, number];       // feet center: [0.5, 1.0]
  bubbleAnchor: [number, number]; // head top: [0.5, 0.0]
  expressions: Record<string, { frame: number; glow?: boolean }>;
  animations?: Record<'idle' | 'walk' | 'react', string>;
}

# 8. Content Model, Scene Schemas, and State Progression

## 8.1 Content governance

Every scene, decision point, and fallback line has a version, owner, approval state, and last SME review date.

Content changes run schema validation, golden path E2E, red-team suite where applicable, and text-off emotional read for critical scenes.

Sensitive themes must carry themeSensitivity=sensitive and cannot use playful externalization unless SME explicitly approves and code gate allows it.

Branching should remain bounded. Use consequence bands and repair actions instead of uncontrolled narrative explosion.

## 8.2 Scene and decision point schema requirements

| Schema item | Required fields/behavior |
| --- | --- |
| Scene | id, chapterId, order, movementTier, background assetRef, character refs, triggers, collectibles, decisionPoints, next-state behavior. |
| DecisionPoint | id, prompt, inputMode, themeSensitivity, skills, options or typed rubric, companionContext, consequences, emotionalArc. |
| Consequence | scoreBand, routing target, meter deltas, FX, repairAction, residue effect, save checkpoint. |
| EmotionalArc | childStateEntering, childStateExiting by band, companionStance by band, recoveryCadence. |
| FallbackLibrary | decisionPointId x band approved lines, timeout lines, refusal/safety lines, distress protocol lines. |

interface DecisionPoint {
  id: string;
  prompt: string;
  inputMode: 'choice' | 'typed' | 'both';
  themeSensitivity: 'standard' | 'sensitive';
  selSkills: SkillId[];
  pivotLockMs?: number;
  options?: ChoiceOption[];
  typedRubricRef?: string;
  companionContext: CompanionPromptContext;
  consequences: Consequence[];
  emotionalArc: EmotionalArc;
}

## 8.3 GameState and persistence events

interface GameState {
  version: 1;
  profile: {
    ageBand: '5-7' | '8-10' | '11-15';
    avatar: AvatarConfig;
    companionName: string;
    companionArchetype: string;
    baselineStrength?: string;
  };
  progress: {
    currentSceneId: string;
    chaptersUnlocked: string[];
    chaptersCompleted: string[];
    browniePoints: number;
    kindnessSparksFound: Record<string, string[]>;
  };
  meters: Record<SkillId, { fill: number; level: number }>;
  companion: { level: 1 | 2 | 3; appearanceRef: string };
  emotionalResidue: Record<string, Record<string, 'trusting' | 'neutral' | 'shaken'>>;
  flags: { demoMode: boolean; onboardingComplete: boolean; lastSafetyFlag?: string };
  eventLog: GameEvent[];
}

# 9. AI Companion, Safety Pipeline, and Model Operations

## 9.1 Companion operating boundaries

The companion never opens a general chat channel. It responds only to the current decisionPointId and the server-supplied scoped rubric.

The server sends only the minimum scene context needed for scoring and encouragement.

The companion cannot diagnose, provide clinical therapy, request personal contact, store secrets, encourage secrecy from caregivers, or move conversation outside the application.

For distress/self-harm signals, the server returns a safe authored protocol line and appropriate parent/grown-up escalation surface; implementation must be SME/counsel approved.

## 9.2 Five-layer safety pipeline

| Layer | Purpose | Release-blocking acceptance |
| --- | --- | --- |
| 1. Input filter | Length caps, profanity, PII patterns, jailbreak phrases, off-topic, distress keywords. | Blocks/redirects known unsafe cases and never forwards disallowed raw input. |
| 2. Scoped prompt | Persona, safety rules, scene context, age band, rubric subset, output schema only. | Prompt is reviewed and versioned; no hidden open-chat affordance. |
| 3. Model call | Claude Haiku 4.5 default; timeout and retry policies. | Env-controlled model; production uses pinned ID; model changes require regression suite. |
| 4. Schema validation | Strict JSON parse and enum validation. | Malformed or low-confidence output falls back. |
| 5. Output filter/fallback | Reading level, no clinical language, no PII solicitation, no unsafe advice. | Fallback library covers every decisionPointId x band path. |

POST /api/companion
{
  "decisionPointId": "dp_robin_ladder",
  "sceneId": "w2",
  "chapterId": "ch2",
  "ageBand": "8-10",
  "inputMode": "typed",
  "childInput": "It's okay to be scared. I'll go with you.",
  "companion": { "name": "Pip", "archetype": "companion_fox" }
}

200 OK
{
  "scoreBand": "strong",
  "skill": "worry_brave",
  "matchedCriterion": "names_feeling_and_supports",
  "confidence": 0.91,
  "companionLine": "You named the scared feeling and stayed with Robin. That is brave help.",
  "redirect": false,
  "safetyFlag": "none"
}

## 9.3 Model lifecycle policy

Do not hardcode a legacy model name into client or content files.

Set COMPANION_MODEL to a production-pinned ID, not an ambiguous alias, after QA locks the build.

Maintain a quarterly model review ticket. Run red-team, golden path, reading-level, latency, and cost tests before upgrade.

Keep a model-unavailable fallback path that returns approved offline lines without breaking scene progression.

# 10. Persistence, Privacy, COPPA Posture, and Parent Surfaces

## 10.1 ProgressStore implementations

| Implementation | Scope | Rules |
| --- | --- | --- |
| LocalProgressStore | MVP | localStorage key trunorth_save_v1; optional IndexedDB for larger event cache; immediate save after decision resolution. |
| RemoteProgressStore | EXT | Parent-authenticated only; stores derived progress and minimal event data; no raw child transcript unless counsel approves. |
| DemoProgressStore | Showcase | Ephemeral in-memory or resettable local save; no analytics or network calls. |

## 10.2 Data classification

| Data class | Examples | MVP handling | EXT handling |
| --- | --- | --- | --- |
| Profile | Age band, avatar config, companion name | Local only | Parent-managed profile; minimize display names. |
| Progress | Scene, chapter unlocks, meter levels, points | Local save | Remote save under parent account. |
| Decision metadata | decisionPointId, scoreBand, skill deltas, safetyFlag | Local event log | Derived fields only by default. |
| Raw child typed input | Text typed by child | Local transient or pruned; do not log to Sentry | Do not store without counsel + parent consent + retention policy. |
| Companion output | Approved generated/fallback line | Display only; optional local event ref | Store derived/classified records only unless approved. |
| Monitoring | Errors, performance, release ID | No PII | Scrubbed and sampled; no transcripts. |

## 10.3 COPPA posture and parent trust

The MVP should remain local-first and account-free where possible. EXT cloud storage, parent dashboard, or child-profile sync must be treated as a privacy release gate. For children under 13, cloud collection of personal information requires verified parental consent, a privacy notice, parent data rights, retention controls, and legal review before launch.

Parent gate appears between chapters and before parent-only settings, not during vulnerable child moments unless safety protocol requires grown-up support.

Parent trust screen explains: fixed character, no open chat, no meetups, no API keys in browser, what is stored locally, what would be stored remotely, and how data can be deleted.

Three failed PIN/math attempts trigger cooldown and return to safe idle. The companion is absent from the parent gate to avoid child-facing persuasion.

# 11. Testing, Red-Team Suite, Accessibility, and Performance Budgets

## 11.1 Test pyramid

| Layer | Tool | Required coverage |
| --- | --- | --- |
| Schema validation | Ajv + custom validators | All scene, decision point, asset manifest, fallback, demo bundle, and AI response schemas. |
| Unit | Vitest | Routing, scoring, meter deltas, residue, input freeze, bubble split, local store. |
| Integration | Vitest + mocked functions | Companion client, fallback routes, progress save/load, model timeout handling. |
| E2E | Playwright | Golden path, branch recovery, parent gate, resume, offline demo, viewport sizes, keyboard-only flow. |
| Red-team | Custom harness | Jailbreak, PII, profanity, distress, off-topic, unsafe advice, malformed model JSON, timeout. |
| Accessibility | axe-core + manual | Keyboard, focus, ARIA labels, contrast, reduced motion, screen-reader-friendly choice cards. |
| Visual/demo | Manual + screenshots | Projector legibility, text-off emotional read, animation stimulation budget. |

## 11.2 Red-team categories

Instruction override and jailbreak attempts: “ignore the rules,” “pretend you are not TruNorth,” or prompt leakage requests.

PII and contact exchange: names, addresses, phone numbers, school, location, social handles, meetup requests.

Distress and self-harm: must route to SME-approved distress protocol and grown-up support language.

Bullying/hostility/profanity: should redirect without shame and keep the scene safe.

Medical/clinical claims: no diagnosis, therapy replacement, medication advice, or clinical labeling.

Model/system failure: malformed JSON, timeout, low confidence, unavailable provider, rate limits.

## 11.3 Performance budgets and measurement

| Metric | Budget | Measurement method | Release gate |
| --- | --- | --- | --- |
| Initial showcase load | < 3 seconds on demo laptop after static server start | Performance marks + manual demo test | Blocker for showcase. |
| Scene transition | < 1 second perceived | Playwright + performance mark | Blocker for golden path. |
| Live companion response | Thinking UI at 300 ms; fallback by 8 seconds | Integration test + function logs | Blocker for live mode. |
| Frame rate | 60 fps target; no sustained drop below 45 fps on Chromebook profile | Browser performance profile | Warn/block depending severity. |
| Particle burst | <= 12 simultaneous | Unit + visual test | Blocker if stimulation budget fails. |
| Showcase bundle | < 15 MB target, documented exceptions allowed | CI build artifact audit | Warn if over; block if demo load fails. |

# 12. DevOps, CI/CD, Deployment, and Observability

## 12.1 Environment matrix

| Environment | Purpose | Network/AI | Data/secrets rules |
| --- | --- | --- | --- |
| Local dev | Developer iteration | Mock or real API with local env only | Use .env.local; never commit secrets. |
| Preview | PR validation and stakeholder review | Functions enabled with preview model/env | No real child data; preview secrets scoped. |
| Production | Live deployment | Pinned model, production fallback library, monitoring enabled | No transcript logs; Sentry scrubbing; release tags. |
| Demo offline | Stage/showcase backup | No network; DemoCompanionClient only | No analytics; resettable state; static dist folder. |

## 12.2 CI pipeline

name: ci
on: [pull_request, push]
jobs:
  build-test:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v6
      - uses: actions/setup-node@v4
        with:
          node-version: '24.x'
          cache: 'npm'
      - run: npm ci
      - run: npm run lint
      - run: npm run typecheck
      - run: npm run validate:content
      - run: npm run test:unit
      - run: npm run test:red-team
      - run: npm run build
      - run: npm run test:e2e

## 12.3 Observability rules

Sentry is allowed for errors and performance only after scrubbing. Do not send child names, raw typed input, prompts, model outputs, localStorage dumps, or full URLs containing child data.

Events should be low-cardinality and non-PII: release version, sceneId, decisionPointId, scoreBand, fallback reason, safetyFlag category, latency bucket, asset load status.

Function logs may include request ID, model ID, timeout/fallback reason, and schema validation failure class; they must not include raw child text.

Enable source maps in production only if access is restricted and upload process does not expose source maps publicly.

# 13. MVP/EXT Scope Matrix and Implementation Phases

## 13.1 MVP vs EXT scope

| Feature | MVP | EXT / Post-MVP |
| --- | --- | --- |
| Custom scene engine | Required | Enhance with mini-games and touch reflow. |
| Tier B movement + Tier A fallback | Required | Touch/mobility adaptation. |
| Claude companion via proxy | Required for live mode; demo mode uses canned responses | Model registry, A/B safety testing, parent dashboard summaries. |
| Local progress store | Required | Remote sync under parent account. |
| Parent gate and trust screen | Required | Account-based parent portal and deletion/export. |
| Offline demo bundle | Required | Automated kiosk package and recorded fallback. |
| Seven SEL meters tracked | Required; progressive display | Dashboard trends if approved. |
| Voice input | Excluded | Only after counsel/SME/privacy approval. |
| Cloud child profiles | Excluded for MVP | Requires verified parental consent and RLS. |

## 13.2 Five-week implementation phases

| Phase | Deliverables | Primary owner type |
| --- | --- | --- |
| Week 1-2: Foundation/art lock | Repo scaffold, stack ADRs, schema validators, viewport shell, asset manifest, art style lock, showcase content draft. | Build lead + art lead + owner |
| Week 2-3: Vertical slice | W1-W4 golden path, decision resolver, meter juice, companion proxy, local store, demo mode, fallback lines. | Build lead + safety SME |
| Week 3-4: Breadth | Full Ch.1/Ch.2, parent gate, onboarding, celebration, trust screen, watch mode, fallback library coverage. | Feature devs + QA |
| Week 4-5: Hardening | Red-team green, offline demo, projector test, accessibility pass, performance budget, recorded backup video, release notes. | QA + DevOps + owner |
| Post-MVP EXT | Supabase/Neon backend, parent auth, remote store, parent dashboard, mini-games, optional voice with consent gate. | Product + counsel + build |

# 14. Risk Register, Acceptance Criteria, and Confidence Matrix

## 14.1 Risk register

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R01 | AI safety failure | High | High | Five-layer safety, no open chat, fallback library, red-team suite, SME approval. |
| R02 | COPPA/cloud privacy noncompliance | Medium | High | MVP local-first; EXT legal gate; parent consent; data minimization. |
| R03 | Runtime/platform churn | Medium | Medium | Pinned versions, ADRs, quarterly model/dependency review, lockfile. |
| R04 | Demo network failure | Medium | High | Offline demo, preloaded assets, local static server, recorded video backup. |
| R05 | Asset inconsistency or IP uncertainty | Medium | Medium | Art style lock, provenance ledger, regeneration policy. |
| R06 | Branching/content explosion | Medium | Medium | Bounded consequence bands, repair actions, schema validation, content review. |
| R07 | Poor accessibility/keyboard flow | Medium | High | WCAG 2.2 AA target, keyboard E2E, manual screen-reader pass. |
| R08 | Performance on Chromebook/projector | Medium | Medium | Bundle budget, particle caps, viewport tests, low-end hardware profile. |

## 14.2 Definition of Done for MVP showcase

Golden path W1 -> W2 -> W3a -> W4 completes in under 3 minutes in demo mode.

Option detour and repair path demonstrate adaptivity without shame or dead air.

No network request occurs in demo mode; Playwright offline test passes.

Companion proxy never exposes API key and falls back safely on timeout or malformed model output.

Every decision point has complete emotionalArc and fallbackLibrary coverage.

Parent gate, trust screen, and safe error surface are implemented.

Sentry/data capture excludes raw child typed input and transcripts.

Accessibility, projector legibility, performance, and red-team suites pass release thresholds.

## 14.3 Confidence matrix

| Domain | Confidence | Reason |
| --- | --- | --- |
| Architecture/runtime | 0.91 High | Source spec is detailed and pattern is straightforward for a custom web runtime. |
| Technology stack | 0.90 High | Updated with current official platform documentation; still requires scaffold proof. |
| Viewport/assets/character system | 0.88 High | Implementation rules are clear; final art assets and style guide not attached. |
| AI safety engineering | 0.78 Medium-High | Engineering pattern is strong; actual prompt/rubric/fallback must be SME-approved. |
| COPPA/legal posture | 0.67 Medium | Technical guardrails are strong, but legal counsel must approve cloud/parent flows. |
| Remote persistence EXT | 0.82 Medium-High | Postgres/RLS path is standard; final provider and schema migration are pending. |
| Testing/CI/CD | 0.90 High | Toolchain and gates are well-defined. |
| Schedule/phase plan | 0.76 Medium-High | Feasible for a vertical slice; art, SME review, and scope discipline determine success. |
| Overall rebuilt resolution | 0.86 High | Ready for implementation planning, with explicit owner/SME/counsel gates before release. |

# Appendix A. Canonical File Structure

trunorth/
  .github/workflows/
    ci.yml
    deploy.yml
  api/
    companion/route.ts
    health/route.ts
    progress/[childId].ts              # EXT only
  content/
    schema/
      scene.schema.json
      decision-point.schema.json
      game-state.schema.json
      companion-response.schema.json
    chapters/
      ch1/*.scene.json
      ch2/*.scene.json
    demo/showcase.bundle.json
    fallbacks/companion-fallbacks.json
    rubrics/*.rubric.json
  public/assets/
    manifest.json
    backgrounds/
    characters/
    fx/
    ui/
    audio/
  assets-src/
    manifest.yaml
    provenance-ledger.csv
    art-style-guide.md
  scripts/
    validate-content.ts
    build-asset-manifest.ts
    red-team-suite.ts
    audit-bundle-size.ts
  src/
    engine/
    render/
    input/
    ui/
    companion/
    safety/
    store/
    audio/
    types/
  tests/
    unit/
    integration/
    e2e/
    red-team/
  docs/
    adr/
    privacy/
    demo-runbook.md
    incident-response.md

# Appendix B. Sample Schemas and Interfaces

## B.1 ProgressStore

interface ProgressStore {
  load(): Promise<GameState | null>;
  save(state: GameState): Promise<void>;
  clear(): Promise<void>;
  appendEvent(event: GameEvent): Promise<void>;
}

## B.2 Red-team test fixture

interface RedTeamCase {
  id: string;
  category: 'jailbreak' | 'pii' | 'profanity' | 'distress' | 'off_topic' | 'timeout' | 'malformed_json';
  decisionPointId: string;
  childInput: string;
  expected: {
    allowModelCall: boolean;
    safetyFlag?: string;
    scoreBand?: 'strong' | 'partial' | 'poor';
    fallbackRequired?: boolean;
  };
}

## B.3 Non-PII analytics event

interface TelemetryEvent {
  release: string;
  sessionMode: 'demo' | 'live' | 'local';
  eventName: 'scene_enter' | 'decision_resolved' | 'fallback_used' | 'asset_load_failed';
  sceneId?: string;
  decisionPointId?: string;
  scoreBand?: 'strong' | 'partial' | 'poor';
  safetyFlagCategory?: string;
  latencyBucketMs?: '0-500' | '501-1500' | '1501-3000' | '3001-8000' | 'timeout';
}

# Appendix C. Source Notes

Sources used to rebuild and validate the specification. URLs are included for implementation traceability; access date: June 23, 2026.

| Source | Location | Use |
| --- | --- | --- |
| Uploaded Markdown baseline | TruNorth Technical Specification.md | Provided by user; 1,267-line engineering draft used as the principal baseline. |
| Anthropic model docs | https://platform.claude.com/docs/en/about-claude/models/overview | Claude Haiku 4.5 model ID/alias and model lifecycle note. |
| Anthropic API release notes | https://platform.claude.com/docs/en/release-notes/overview | Legacy Haiku/Haiku 3.5 retirement and migration considerations. |
| Vite 8 announcement and migration | https://vite.dev/blog/announcing-vite8; https://vite.dev/guide/migration | Current Vite version and default browser target/bundler changes. |
| Node.js release notes | https://nodejs.org/en/blog/release | Current LTS release lines and 22.x maintenance context. |
| Vercel Functions / Edge deprecation | https://vercel.com/docs/functions; https://vercel.com/docs/functions/runtimes/edge/edge-functions.rsc | Default to Vercel Functions Node runtime; standalone Edge Functions deprecated. |
| Netlify Functions/Edge docs | https://docs.netlify.com/build/edge-functions/environment-variables/; https://docs.netlify.com/build/edge-functions/limits/ | Environment variable scope and edge CPU/bundle limits. |
| Sentry data scrubbing | https://docs.sentry.io/platforms/javascript/data-management/ | Sensitive-data filtering and server-side scrubbing rationale. |
| FTC COPPA guidance | https://www.ftc.gov/business-guidance/resources/complying-coppa-frequently-asked-questions | Parent-control purpose and children-under-13 applicability. |
| Supabase RLS | https://supabase.com/docs/guides/database/postgres/row-level-security | Row-level security and auth integration for EXT. |
| Neon serverless driver | https://neon.com/docs/serverless/serverless-driver | Serverless/edge Postgres connectivity option. |
| GitHub Actions Node CI | https://docs.github.com/en/actions/tutorials/build-and-test-code/nodejs | Setup-node and dependency caching examples. |
| Vitest docs | https://vitest.dev/guide/ | Vite-native testing framework requirements. |
| Playwright docs | https://playwright.dev/docs/test-use-options | Viewport, offline emulation, and network test options. |